PROPOSAL

# Smart Lighting Upgrade

Prepared for Cedar Lane Offices  |  October 2026

# Executive summary

Harbor Point Facilities proposes replacing 640 fluorescent fittings across three floors with networked LED panels and occupancy sensors. The project pays for itself in under three years and cuts lighting energy use by an estimated 58%.

Total investment: $148,500  |  Payback: 2.6 years  |  Annual savings: $56,000

# Scope of work

Survey and design of all three floors

Supply and fit 640 LED panels with 5-year warranty

Install 85 occupancy and daylight sensors

Commission the lighting control dashboard and train staff

# Cost breakdown

| Item | Quantity | Unit cost | Total |
| --- | --- | --- | --- |
| LED panels | 640 | $145 | $92,800 |
| Occupancy sensors | 85 | $210 | $17,850 |
| Control system | 1 | $18,500 | $18,500 |
| Installation labour | - | - | $19,350 |
| Total |  |  | $148,500 |

# Projected savings

## Timeline

Week 1-2: survey and design sign-off

Week 3-6: installation, one floor at a time

Week 7: commissioning and staff training

Synthetic example only. Invented client and figures.